# NHS Winter Pressure Intelligence — Build Plan

Owner: Sharia Alam · Built with Claude Code · July 2026 · Repo: nhs-winter-pressure-intelligence (GitHub: sharia143)

# 1. What is being built and why

A trust-level winter-pressure analytics platform on the same monthly publications NHS trust BI teams report to their boards: A&E 4-hour performance, RTT waiting lists and ambulance response times, joined to deprivation and weather, with an 8-week breach-risk forecast (honestly backtested), Power BI dashboards, a 'Look up your local A&E' app, a data-defect log, and a one-page ICB board memo. It targets NHS Information/Performance/BI Analyst roles: the interview identity is 'built on the files your team opens every month — including the messy Excel reality'.

# 2. Decisions taken at planning

- Build everything automatable in one go (the spec's day-by-day timeline is ignored).

- Public GitHub repository from day one (user decision), pushed automatically via the authenticated gh CLI.

- Fusion extension included: NHS workforce vacancy statistics joined as a regional pressure index ('Hospital Under Pressure').

- No programmatic Power BI file generation: the report-definition format is not stable enough to generate blind. Instead: star-schema CSV exports, a complete DAX measure file, and a click-by-click build guide. The report build is the one substantial manual step.

- Forecast philosophy: honesty over sophistication. A seasonal-naive baseline appears in every results table; the headline model is a cluster-pooled seasonal index with per-trust damped Holt; SARIMA was deliberately rejected (unidentifiable with five seasonal cycles).

# 3. Data sources (all public aggregates, versions pinned by sha256)

| Dataset | Source & method | Window |
| --- | --- | --- |
| A&E monthly (trust) | NHS England — yearly archive pages scraped for monthly CSVs (file URLs are hash-randomised); revised files preferred | Apr 2021 – Jun 2026 (63 months) |
| RTT incomplete pathways | NHS England — monthly Full CSV extracts (zip) | Apr 2021 – May 2026 (62 months) |
| Ambulance response | AmbSYS consolidated CSV (Cat 1–4 mean & 90th centile) | 2018 – Jun 2026 |
| Organisations & mergers | NHS ODS registers (etr/ect), succession file, ICB register; NHS England System-Mapping (post-Apr-2026 ICB footprints) | current |
| Deprivation | English Indices of Deprivation 2025, File 7 (LSOA) | IMD 2025 |
| Trust catchments | OHID Acute Trust Catchment Populations, April 2026 (population + weighted IMD score) | 2024 catchment year |
| Weather | Met Office HadUK-Grid England monthly mean temperature | 1884 – present |
| Workforce (Fusion) | NHS Vacancy Statistics (Experimental), ESR series — regional WTE counts | 2016 – Mar 2026 |

# 4. Architecture

- Pipeline: single CLI (scripts/run_pipeline.py) with seven idempotent stages: download, ingest, warehouse, analyse, forecast, export, fusion. Every stage self-skips when current; PROGRESS.md re-renders after each stage as the resume point.

- Ingest: era-aware parsers per source; columns mapped by name-synonyms (never position); a drift canary fails loudly on any unmapped column with data; suppressed cells become NULL plus a flag through one chokepoint.

- Warehouse: DuckDB star schema. Every fact carries the published org code AND the analysis code resolved through a transitive succession bridge, so merged trusts' history rolls up to today's organisations. ICB reporting is on post-April-2026 merged footprints with the 2022 mapping retained. Rates exist only in views, always recomputed from summed counts.

- Forecast: targets: Type-1 breach rate (logit scale) and attendances/day (log scale). Three models side-by-side: seasonal naive, per-trust ETS, cluster-pooled seasonal index + damped Holt. Rolling-origin backtest on winters 2024-25 and 2025-26, horizons 1–2 months, full re-fit at every origin (no leakage). Empirical 80% intervals from backtest residuals; achieved coverage measured and published. 12-hour DTA waits deliberately not forecast.

- BI layer: 14 star-schema CSVs + measures.dax + BUILD_GUIDE.md; Streamlit engagement app reads warehouse artefacts only.

- Quality: pytest fixtures per format era cut from the real files with the defects preserved; golden-value tests against the publisher's own totals; national KPI spot-checks against published figures.

# 5. What was automated vs what stays manual

Automated end-to-end: data download (130+ files), all parsing/cleaning, warehouse, KPIs, figures, forecast + backtest + evaluation report, Power BI exports and measures, Streamlit app, defect log, data dictionary, memo, README, git history, GitHub publication.

Manual (each documented click-by-click in MANUAL_STEPS.docx):

- Build the Power BI report pages in Power BI Desktop from the exported CSVs and provided DAX (~2–3 h).

- Take the defect-log evidence screenshots in Excel (~15 min).

- Optional: publish the Power BI report to the service; add GitHub topics; pin the repo.

- Monthly refresh when NHS England publishes: run the pipeline, refresh the .pbix, push.

# 6. Verification

- Parser tests (13) green; drift canary active across all 130+ raw files.

- National KPI spot-checks: Type-1 and all-types 4-hour performance, attendance volumes and RTT waiting-list size reconcile with the published national figures.

- Backtest deterministic (fixed seeds); evaluation report generated from real numbers with the naive baseline never removed.

- Streamlit app exercised in a browser before handover.